# MS-AFD — Implementation Plan

Runara · Micro-Sliced Attention–FFN Disaggregation

Determinism-First, HBM-Served (v1) — Status: Ready for prototyping

## Contents

- 0. Purpose of this document

- 1. What changed from the design doc, and why

- 2. Thesis — what v1 actually proves

- 3. Architecture recap

- 4. Top technical risks and how the plan front-loads them

- 5. Week-1 spikes (before M0)

- 6. Implementation Roadmap

- 7. Telemetry plan

- 8. Success metrics (v1)

- 9. Open questions

## 0. Purpose of this document

This is the implementation plan for MS-AFD. It takes the system design (separate design doc) and turns it into an actionable, milestone-by-milestone build plan, organized around reducing the biggest technical uncertainties first.

It reflects one important decision made after the original design: v1 does not attempt to emulate Groq’s SRAM speed. Weights are served from HBM, not pinned into L2 cache. The goal of v1 is to prove the mechanism — deterministic, statically-scheduled, systolic execution of FFN work across hundreds of software-defined micro-units — not to beat a baseline on raw latency.

## 1. What changed from the design doc, and why

The original design bundled two separate goals:

- The mechanism — partition the GPUs into many independent micro-units and force them to execute FFN layers in a statically-scheduled, systolic rhythm.

- SRAM emulation — pin each unit’s weights into L2 cache so they are served at “shelf speed,” emulating a Groq LPU.

Goal 2 does not survive contact with the hardware. L2 cache is a fixed, GPU-wide resource of only tens of MB (~50 MB on a Blackwell-class part — verify in M0). Split across dozens of slices, each unit gets ~1 MB of pinned cache, while a single MoE expert’s FFN weights are ~350 MB in fp16 (~44 MB even at int4). The weights simply cannot live on the shelf. Making slices bigger to win more cache does not help: even one slice owning the entire GPU’s L2 still cannot hold one expert, and going to a handful of large slices throws away the micro-slicing that makes the project novel.

Decision: decouple the two goals and build Goal 1 first. Serve weights from HBM. Since latency is explicitly not a v1 concern, this costs nothing we care about — and it removes the project’s single largest technical risk.

A side benefit: the pressure that forced us toward fewer/bigger slices came entirely from the L2 budget. With L2 off the table, each micro-unit only needs its 1 GB HBM arena (of ~100 GB available per GPU), so the hundreds-of-units fabric is fully buildable again. The only remaining cap on unit count is NVIDIA MPS itself (~48 client processes per GPU), which the design already handles by mapping 2–3 logical units into each process.

## 2. Thesis — what v1 actually proves

On commodity GPUs, software partitioning (MPS + static memory arenas + CUDA Graphs + NCCL routing) can impose deterministic, statically-scheduled, systolic execution onto stateless FFN work — with predictability approaching special-purpose hardware, and without special-purpose hardware.

The headline result is determinism, not speed: a low, stable p99/p50 execution-time ratio per micro-unit, versus the same work on a normally (dynamically) scheduled GPU. Every stakeholder should enter M3 expecting “it runs in perfect rhythm,” not “it runs fast.” SRAM-speed via L2 is explicitly deferred to a possible v2.

## 3. Architecture recap

The system asserts software control over three domains the GPU normally manages dynamically — compute (SMs), memory (VRAM), and dispatch (kernel launch) — using four components. Only Component B changes in v1.

| Component | Mechanism | Role | v1 status |
| --- | --- | --- | --- |
| A — Compute isolation | NVIDIA MPS; CUDA_MPS_ACTIVE_THREAD_PERCENTAGE per process | Lock each unit to a fixed fraction of the GPU’s SMs | In v1 |
| B — SRAM emulation | CUDA L2 Access Policy Window; pin weights into L2 | Serve weights at shelf speed | Deferred to v2. Weights served from HBM. |
| C — VRAM sandboxing | 1 GB static arena + fixed-offset allocator per process | No allocation on the hot path; hard boundary by construction | In v1 |
| D — Systolic orchestrator | CUDA Graphs; single cudaGraphLaunch per step | Remove CPU dispatch jitter from the hot path | In v1 |

Topology (unchanged): A-Side = 4 pooled GPUs holding KV cache and attention (stateful, memory-dominant). F-Side = 4 GPUs partitioned into logical micro-units forming the FFN fabric (stateless, fixed-shape compute).

Execution pipeline (unchanged, minus L2): A-Side prefill → router picks the F-Side unit holding the target FFN/expert → NCCL fires the activation over NVLink into that unit’s 1 GB arena → the unit replays its captured CUDA Graph, reading weights from HBM → result returns via NCCL to the A-Side for the next block.

## 4. Top technical risks and how the plan front-loads them

An implementation plan for a prototype should kill its biggest uncertainties as early and cheaply as possible. After dropping L2, the top risks are:

| # | Risk | Killed by | If it fails |
| --- | --- | --- | --- |
| R1 | CUDA Graph capture around NCCL — capturing point-to-point sends/recvs into a graph has strict stream-capture rules and may not be capture-safe | Week-1 Spike S1; proven at M0/M2 | Fall back to graph-per-compute-step with NCCL issued outside the graph |
| R2 | Tensor Core starvation at low thread % — a 2%-SM unit may not get enough warps to keep Tensor Cores busy, so many units are individually efficient but terrible in aggregate | Spike S2; go/no-go gate at M1 | Increase per-unit thread %, reduce unit count, or map multiple logical units per process |
| R3 | Shared-L2 / memory-bandwidth contention at scale — dozens of units reading weights from HBM through one L2 crossbar may throttle each other | Measured across the M1 slice-count sweep | Cap units/GPU at the measured knee of the curve |
| R4 | Determinism actually holds — the whole thesis; does per-unit p99/p50 stay tight under load | The M1 and M2 jitter curves | Re-examine whether MPS + CUDA Graphs is sufficient, or whether green contexts (v2) are required |

## 5. Week-1 spikes (before M0)

Throwaway validation code whose only job is to confirm the mechanisms exist on our specific silicon and toolchain. No production quality expected.

- S1 — Graph-captured NCCL. Two processes on one GPU under MPS; capture an ncclSend/ncclRecv + a dummy kernel into a single CUDA Graph and replay it. Pass: the graph instantiates and replays correctly. (Retires R1.)

- S2 — Thread-percentage sanity. Run one FFN GEMM at CUDA_MPS_ACTIVE_THREAD_PERCENTAGE = 2, 5, 10, 25, 100 and read Tensor Core utilization from Nsight. Pass: we can see the utilization-vs-thread% curve and identify a viable floor. (Informs R2.)

- S3 — Arena + allocator. Pre-allocate a 1 GB HBM arena and issue tensors at fixed offsets; confirm an over-budget allocation hard-fails. Pass: boundary enforcement works by construction. (De-risks Component C.)

## 6. Implementation Roadmap

Guiding principle (measurement-first): each milestone publishes its telemetry (§7) before the next begins. M1’s slice-count scaling curves are the central empirical result of the project.

### M0 · Single unit

Scope. One MPS process on one F-Side GPU: one 1 GB static arena, one fixed-offset allocator, one FFN GEMM captured into a CUDA Graph, weights read from HBM. Nsight wired in from the first run.

Tasks.

- Stand up the MPS daemon on one GPU; launch one client at a fixed thread %.

- Pre-allocate the 1 GB arena; implement the fixed-offset allocator (in / out / workspace regions).

- Load one FFN (or one MoE expert) weight tensor into the arena’s weight region in HBM.

- Capture the FFN GEMM into a CUDA Graph; drive it with a single cudaGraphLaunch in a persistent loop over synthetic activations.

- Wire up the Nsight telemetry harness and record from run one.

Exit criteria. The graph replays with stable, repeatable per-step latency (tight p99/p50) over a sustained loop. No hot-path allocation. Telemetry harness produces clean traces.

Decision gate. If per-step latency is not stable even for a single isolated unit, stop and diagnose before adding concurrency — the systolic premise fails here or nowhere.

### M1 · Multi-unit, one GPU (the central experiment)

Scope. Scale one F-Side GPU from 8 → 16 → 48 concurrent units on synthetic tokens.

Tasks.

- Parameterize unit count and thread % per unit; map 2–3 logical units per MPS process as needed to stay under the ~48-client cap.

- Run the full §7 telemetry sweep at each unit count (8, 16, 48…).

- Record aggregate throughput and per-unit jitter (p99/p50) vs both the single-unit baseline (M0) and the full-GPU-unpartitioned baseline.

- Plot the scaling curves: determinism vs unit count, throughput vs unit count, Tensor Core utilization vs unit count.

Exit criteria. Full telemetry collected at every unit count; the scaling curves are produced and the knee (best unit granularity) is identified from data.

Decision gates. - R2 gate: if Tensor Core utilization collapses below a usable floor at the target thread %, adjust thread %/unit count before proceeding. - R3/R4 gate: the measured knee sets the units/GPU used in M2; do not carry an unstable unit count forward.

### M2 · Fabric

Scope. All 4 F-Side GPUs partitioned at the M1-chosen granularity; NCCL M2N routing driven by a synthetic A-Side driver.

Tasks.

- Bring up MPS + units on all 4 F-Side GPUs.

- Implement the synthetic A-Side driver and the router (which unit holds which FFN/expert).

- Wire NCCL ncclSend/ncclRecv dispatch/return over NVLink into unit arenas (applying the S1 graph-capture pattern).

- Run a sustained systolic load; record per-hop NCCL latency (p50/p99) on dispatch and return.

Exit criteria. Cross-GPU dispatch/return p99 within budget; sustained systolic operation over a 1-hour run with no drift or crash.

Decision gate. If per-hop p99 blows the budget or timing drifts over the hour, resolve routing/NCCL/graph issues before touching a real model.

### M3 · Integrated system

Scope. Real A-Side (4 pooled GPUs running attention + KV cache) driving the fabric on a real MoE model.

Tasks.

- Integrate real attention + KV cache on the A-Side; connect its router to the fabric.

- Run real prompts end-to-end through the full A-Side → fabric → A-Side loop.

- Validate output correctness against a reference implementation on the same model + prompts.

- Publish the full §7 comparison vs a pooled 8-GPU baseline.

Exit criteria. End-to-end tokens produced correctly; complete telemetry and determinism comparison published vs the pooled 8-GPU baseline.

## 7. Telemetry plan

Instrumentation is a first-class deliverable. Nsight Systems from day one; every run records:

| Signal | Instrument | What it validates | v1 priority |
| --- | --- | --- | --- |
| Per-unit execution-time p99/p50 | Nsight timeline per unit | Determinism — the thesis | Headline |
| Tensor Core utilization per unit | Nsight compute metrics at each thread % | Units get enough warps to stay productive (R2) | High |
| Per-hop NCCL latency (p50/p99) | NCCL traces on dispatch/return | Systolic timing holds across the fabric (R3/R4) | High |
| Aggregate F-Side throughput | Fixed synthetic workload | Cost of partitioning vs unpartitioned GPU | Medium |
| L2 crossbar utilization / SM stalls | Nsight l2_utilization, stall reasons | Shared-L2 / bandwidth contention as units scale | Medium |
| End-to-end token latency vs baseline | Fixed prompts, both configs | The M3 comparison (context, not a pass/fail) | M3 |

L2 persistence hit-rate — the original SRAM-emulation metric — is dropped from v1, since weights are HBM-served.

## 8. Success metrics (v1)

- Determinism (primary): per-unit p99/p50 execution-time ratio at M1 and M2, vs the dynamically-scheduled baseline — the systolic premise made measurable.

- Mechanism scale: the best-performing unit granularity from the M1 knee, and the aggregate F-Side throughput there vs the same 4 GPUs unpartitioned.

- Fabric stability: sustained 1-hour systolic operation at M2 within the NCCL p99 budget.

- End-to-end (context): correctness and inter-token latency of the integrated M3 system vs the pooled 8-GPU baseline on identical prompts.

Deferred to v2: fraction of hot-path weight reads served from L2 (SRAM emulation).

## 9. Open questions

- Shard granularity (now easier — no L2 budget to fit): whole-layer FFN vs partial shard vs one MoE expert per unit. Current lean: MoE experts first — small, stateless, naturally sized to a 1 GB arena. To be confirmed against the M1 knee and routing complexity.

- Operation scope: whether normalization and activation functions fuse into a unit’s captured graph or stay A-Side. A prototyping decision, settled at M0/M3.

- v2 trigger: what determinism/throughput result from v1 would justify investing in true SM-group partitioning (CUDA green contexts, 12.4+) and revisiting L2 residency.